AGILE TEAM
WORKING AGREEMENTS

Practical, Ready-to-Use Templates for a Scrum / Product Engineering Team

Recommended usage: Treat these agreements as living team policies. Start with the examples below, customize the limits and ownership to your context, and review the agreements regularly based on real team pain points.

# How to Use This Playbook

Use the agreement as the default operating model, not as a compliance checklist detached from outcomes.

Adapt thresholds such as WIP limits, review SLAs and escalation times to your team size, product risk and support model.

When the team intentionally deviates, make the exception visible and capture the reason when the deviation matters.

Review agreements every 3–6 sprints or after major team/process changes, recurring defects, incidents or delivery friction.

## Agreement Governance Template

| Field | Example |
| --- | --- |
| Owner | Whole team |
| Facilitator | Scrum Master / Agile Coach |
| Decision | Team agreement / consensus appropriate to the context |
| Review cadence | Every 3 sprints |
| Change triggers | Recurring pain, recurring defect, major incident, team change, architecture/process change |
| System of record | Confluence / Team Working Agreement page |
| Effective from | ____________ |
| Next review | ____________ |

# Contents

1. Definition of Ready (DoR)

2. Definition of Done (DoD)

3. Estimation Agreement

4. WIP / Work-in-Progress Agreement

5. Pull / Task Assignment Agreement

6. Code Review Agreement

7. Branching & Merge Agreement

8. Testing Agreement

9. Impediment / Escalation Agreement

10. Daily Scrum Agreement

11. Communication Agreement

12. Meeting / Collaboration Agreement

13. Production Support / Incident Agreement

# 1. Definition of Ready (DoR)

Purpose: A Product Backlog Item is ready for Sprint Planning when the team has enough clarity to understand, estimate, plan, and start the work without major unanswered questions.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Readiness Criteria | Example / Evidence |
| --- | --- |
| User/business problem is clear | “Customers need to reset forgotten passwords without contacting support.” |
| User story is written | As a customer, I want to reset my password so that I can regain access. |
| Business value understood | Reduces support tickets and improves customer self-service. |
| Acceptance criteria defined | Valid reset, invalid token, expired token, already-used token, etc. |
| Acceptance criteria testable | “User receives reset email within 60 seconds.” |
| Scope understood | Included and excluded behaviors are explicitly stated. |
| Story sufficiently small | Can reasonably be completed within one sprint or has a clear split. |
| Dependencies identified | Email service dependency is visible and linked. |
| Dependency owner identified | Platform team / named owner is recorded. |
| UX/UI available when needed | Figma link or approved interaction details are attached. |
| API/interface requirements known | Endpoint, payload, response and error behavior understood. |
| Technical approach sufficiently understood | No major architecture uncertainty prevents estimation. |
| Security/privacy considered | Token handling, authentication, PII and audit needs considered. |
| Data requirements understood | Required fields, source systems and test data identified. |
| Non-functional requirements identified | Performance, availability, accessibility, audit logging, etc. |
| Out of scope known | Mobile app changes or unrelated refactoring excluded. |
| Business priority established | PO has confirmed priority relative to backlog. |
| Estimate available | Team has estimated the item or agreed a spike is needed. |
| No critical unanswered question | No unresolved question likely to change scope materially. |
| Jira item complete | Description, AC, links, labels and supporting evidence populated. |
| Traceability established | Epic/feature/enabler or related work linked where applicable. |

## Team Ready Checklist

Business problem/value is clear

Acceptance criteria are testable

Dependencies and owners are visible

Required design/API/data/security information is available

Item can be estimated with reasonable confidence

Major unanswered questions are resolved or converted into a spike

Working agreement: We do not normally commit to work that does not meet the agreed DoR unless the team explicitly accepts the risk and records the exception.

## Common NOT-READY Signals

“System should work correctly” is the only acceptance criterion.

UX is still being designed with no agreed direction.

An external dependency is known but has no owner/date.

Major architecture uncertainty remains.

Required test data/access is unavailable with no plan.

The item combines several independently valuable outcomes.

## Exception Examples

Urgent regulatory work

Production incident follow-up

Time-critical business requirement

Spike / investigation

External dependency that cannot be resolved before planning

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 2. Definition of Done (DoD)

Purpose: DoD establishes the minimum quality standard for a Product Backlog Item to be considered complete and releasable as part of the Increment.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Area | Done Criteria |
| --- | --- |
| Requirement | All agreed acceptance criteria implemented. |
| Code | Production-quality code completed and committed. |
| Code review | Required review completed and blocking comments resolved. |
| Unit testing | Relevant unit/component tests added or updated. |
| Integration testing | Integration behavior verified where applicable. |
| Functional testing | Acceptance scenarios executed successfully. |
| Regression | Relevant regression suite completed. |
| Security | Applicable security checks completed. |
| Performance | Performance requirement validated where material. |
| Accessibility | Accessibility requirements validated where applicable. |
| Logging/monitoring | Required operational visibility implemented. |
| Error handling | Expected failure paths handled and tested. |
| Documentation | Required technical/user/runbook documentation updated. |
| Database | Migrations/scripts tested and reversible where needed. |
| CI/CD | Pipeline checks pass. |
| Environment | Deployed to the required environment. |
| PO acceptance | Acceptance criteria validated by the appropriate product representative. |
| Defects | No unresolved critical/high defects; deferred lower severity defects explicitly accepted. |
| Jira | Status, evidence, test links and relevant comments updated. |
| Traceability | PR/build/test/release links attached where required. |
| Releasable increment | Item meets team quality standard and is potentially releasable. |

Working agreement: “Almost done” is not Done. Work should meet the agreed quality bar before being counted as complete.

## Defect Policy

| Severity | Typical Team Rule |
| --- | --- |
| Sev 1 | Must be resolved before Done / release unless incident process explicitly governs the item. |
| Sev 2 | Normally resolved before Done. |
| Sev 3 | May be deferred only with explicit product acceptance and traceability. |
| Sev 4 | Generally backlog-managed unless the team decides otherwise. |

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 3. Estimation Agreement

Purpose: Create consistency in how the team estimates work and prevent story points from becoming individual performance targets or artificial commitments.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Rule | Team Agreement |
| --- | --- |
| Estimation method | Use relative Story Points. |
| Scale | 1, 2, 3, 5, 8, 13, 21; use a spike when uncertainty dominates. |
| Technique | Planning Poker or equivalent independent estimation before discussion. |
| Reference stories | Use previously completed stories as anchors. |
| What points represent | Relative complexity, effort and uncertainty. |
| What points do not represent | Hours, days, individual productivity or developer performance. |
| Estimate ownership | The delivery team owns the estimate collectively. |
| PO role | PO clarifies value, scope and intent; does not dictate the estimate. |
| Large item threshold | 13+ points is a signal to split or investigate; 21 is normally not sprint-sized. |
| Unknown work | Create a spike where the unknown is material to feasibility or estimation. |
| Re-estimation | Only when materially new information changes understanding; do not use for performance reporting. |
| Bugs | Estimate according to complexity/effort when the workflow requires an estimate. |
| Technical debt | Estimate using the same team scale. |
| Pairing | Two people working together does not automatically double story points. |
| Capacity pressure | Do not inflate/deflate points merely to make work fit the forecast. |

## Example Reference Points

| Story Type | Illustrative Size |
| --- | --- |
| Simple validation / small UI text change | 1–2 |
| Single service behavior with tests | 3–5 |
| Cross-layer feature with API + UI + data change | 5–8 |
| Complex integration / multiple unknowns | 8–13 |
| Large / uncertain feature | 13+ → split or spike |

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 4. WIP / Work-in-Progress Agreement

Purpose: Reduce multitasking, expose queues, improve flow and encourage finishing work before starting more work.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Workflow Stage | Example WIP Limit / Policy |
| --- | --- |
| Selected | 8 for a 6-person team; enough to preserve choice without overloading. |
| Development | 3 active stories; one primary work item per person where practical. |
| Code Review | 2 items; reviewers prioritize clearing the queue. |
| Testing | 2 items; developers swarm when testing becomes the bottleneck. |
| Ready for PO | 2 items; avoid batching large piles for acceptance. |
| Blocked | Visible and actively owned; blocked age is monitored. |
| General rule | Finish before starting; pull work based on priority and flow, not individual utilization. |
| WIP breach | Team explicitly discusses why before starting additional work. |
| Swarming | When work ages or a bottleneck emerges, team members collaborate to finish it. |
| Exceptions | Urgent incident, regulatory deadline or specialist work may temporarily exceed WIP with team awareness. |

## WIP Breach Response

Stop and inspect the current queue.

Identify the bottleneck or blocked item.

Swarm / review / test / unblock before pulling more work.

Record the reason if the WIP limit must be exceeded.

Review repeated breaches during retrospective and improve the system.

Team mantra: Finish before starting.

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 5. Pull / Task Assignment Agreement

Purpose: Work is generally pulled by the team rather than pushed to individuals. The aim is team throughput, resilience and shared ownership.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Scenario | Agreement |
| --- | --- |
| New story available | Highest-priority available work is pulled by a team member with capacity. |
| Developer finishes work | Look for the highest-priority unblocked item before starting lower-value work. |
| Specialist work | A specialist may take or be paired into work when specialized knowledge is genuinely required. |
| Blocked story | Ask who can help unblock or swarm rather than immediately assigning unrelated work. |
| Junior team member | Use pairing, shadowing and guided ownership to build capability. |
| Urgent defect | Team swarms; do not silently assign the entire burden to one person. |
| PO asks for a developer | Avoid individual assignment unless there is a legitimate specialist constraint. |
| SM assigns tasks | Not the default operating model; facilitator helps the team self-manage. |
| Handoffs | Minimize “throw over the wall” handoffs; involve the next skill early. |
| Utilization | Do not optimize for every person being 100% busy; optimize for valuable work finishing. |

Team mantra: We optimize for team throughput and flow, not individual utilization.

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 6. Code Review Agreement

Purpose: Ensure code review improves quality without becoming a delivery bottleneck or a source of personal friction.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Area | Agreement |
| --- | --- |
| Reviewer count | Minimum 1 reviewer for standard changes. |
| High-risk change | Use 2 reviewers when security, architecture or business risk warrants it. |
| Review request | Author requests review promptly after creating the PR. |
| Review SLA | Target review within 4 working hours during normal team hours. |
| Large PRs | Keep PRs focused; split large changes where practical. |
| Review focus | Correctness, maintainability, security, tests, observability and compatibility. |
| Automated checks | CI checks must pass before merge unless an approved exception exists. |
| Blocking vs suggestion | Clearly distinguish changes required for merge from improvement suggestions. |
| Author responsibility | Author remains accountable for understanding and resolving review feedback. |
| Reviewer responsibility | Reviewer responds promptly and explains blocking concerns clearly. |
| Technical disagreement | Discuss using evidence, standards, experiments or team conventions. |
| Tone | Review code, not people; assume positive intent. |
| Self-review | Author performs a self-review before requesting others to review. |
| Traceability | PR links to the relevant Jira work item. |
| Abandoned PRs | Close or revive stale PRs rather than allowing invisible queues to accumulate. |

## Code Review Checklist

Correctness and acceptance criteria

Readable naming and structure

Error handling and edge cases

Security and authorization

Performance impact

Test coverage and test quality

Observability/logging

Backward compatibility

Configuration/database impact

Maintainability and duplication

## Preferred Review Language

| Instead of | Prefer |
| --- | --- |
| “This code is wrong.” | “Can we handle the null response here?” |
| “Why did you do this?” | “What constraint led us to this approach?” |
| “Fix this.” | “Blocking: this case can expose unauthorized data.” |

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 7. Branching & Merge Agreement

Purpose: Standardize source-control behavior so changes are traceable, reviewable, testable and easy to integrate.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Area | Agreement / Example |
| --- | --- |
| Branch naming | feature/ABC-123-password-reset; bugfix/ABC-456-login-error; hotfix/INC-789-payment-failure. |
| Protected branches | No direct commits to protected main/release branches. |
| Traceability | Every non-trivial change links to a Jira item. |
| Pull Request | Required for merges into protected branches. |
| CI | Build, automated tests and required quality checks pass before merge. |
| Review | Required reviewers approve according to risk and team policy. |
| Branch lifetime | Keep branches short-lived; integrate frequently. |
| Conflict management | Resolve conflicts early rather than waiting until release time. |
| Commit messages | Use meaningful messages such as ABC-123 Add password expiry validation. |
| Bad commit examples | Avoid messages such as “changes”, “final”, “test123”. |
| Merge strategy | Use the team’s agreed strategy consistently; do not mix approaches casually. |
| Hotfixes | Follow emergency-change rules and ensure the fix is traced back to the source branch/release. |
| Cleanup | Delete obsolete branches after successful merge where tooling permits. |

## Example Branch Flow

main
  ↓
feature/ABC-123-password-reset
  ↓
Pull Request
  ↓
CI checks
  ↓
Code review
  ↓
Merge

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 8. Testing Agreement

Purpose: Quality is owned by the whole team. Testing is continuous throughout delivery rather than a final handoff to a separate role.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Test Type | Expectation / Example |
| --- | --- |
| Unit | Required where meaningful logic exists. |
| Component/API | Cover service behavior and contracts where applicable. |
| Integration | Verify interactions between systems/services that matter to the story. |
| UI/E2E | Automate important end-user journeys; avoid unnecessary brittle UI tests. |
| Functional | Every acceptance criterion is exercised. |
| Negative scenarios | Test invalid inputs, authorization failures and expected errors. |
| Boundary cases | Test meaningful limits such as min/max values and rate limits. |
| Regression | Run relevant regression tests for affected areas. |
| Security | Test authorization, authentication, data exposure and relevant threats. |
| Performance | Validate measurable performance requirements where applicable. |
| Accessibility | Validate applicable accessibility requirements. |
| Test data | Use controlled, refreshable and privacy-safe test data. |
| Automation | Prefer automation for repeatable, stable, high-value regression coverage. |
| Manual testing | Use manual exploration for learning, exploratory scenarios and areas not yet economical to automate. |
| Defect evidence | Record reproducible steps, expected/actual result and evidence. |
| Quality ownership | Developer, tester, PO and the whole team jointly own quality. |

## Example Test Scenarios: Password Reset

| Category | Examples |
| --- | --- |
| Positive | Known email, valid token, valid new password |
| Negative | Unknown email, expired token, used token, weak password |
| Boundary | Minimum password length, maximum field length, rate-limit threshold |
| Security | Unauthorized reset, token reuse, sensitive data leakage |
| Operational | Email delay, downstream service unavailable |

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 9. Impediment / Escalation Agreement

Purpose: Prevent blockers from silently aging. Make impediments visible early, assign ownership and escalate based on impact and elapsed time.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Situation | Team Response |
| --- | --- |
| Solvable quickly by team | Team resolves it without unnecessary escalation. |
| Needs another person/team | Contact the owner immediately and record the dependency. |
| Blocks active work >30–60 minutes | Raise visibly in the team channel/board; do not wait for the next ceremony. |
| External dependency | Record dependency owner, expected date and impact. |
| No response | Escalate using the agreed path rather than silently waiting. |
| Critical production issue | Use incident process immediately. |
| Repeated blocker | Raise as a systemic improvement item in retrospective. |
| Environment issue | Record environment, error, workaround and owner. |
| Business decision pending | PO or decision owner is explicitly named with a due time. |
| Escalation principle | Escalation is about getting help, not assigning blame. |

## Suggested Escalation Path

Team → Scrum Master / PO → Dependency Team → Manager / Program escalation → Leadership / Incident process

Team rule: A blocker should not first appear in the Daily Scrum after existing silently for three days.

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 10. Daily Scrum Agreement

Purpose: Inspect progress toward the Sprint Goal and adapt the plan for the next 24 hours. The Daily Scrum is for the Developers; it is not a manager status meeting.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Topic | Agreement |
| --- | --- |
| Duration | 15 minutes maximum. |
| Start/end | Start and end on time. |
| Primary focus | Progress toward the Sprint Goal and work flow. |
| Useful questions | What changed? What is at risk? What is blocked? Where should we swarm? |
| Jira hygiene | Update work state/status around the meeting so discussion reflects reality. |
| Blocked work | Name blocker, owner and next action. |
| Detailed technical debate | Take deep dives offline with only the necessary people. |
| Manager status reporting | Do not turn the Daily Scrum into individual status reporting. |
| Scrum Master role | Facilitates when needed; does not extract reports from individuals. |
| Escalation | Surface urgent risks immediately; do not wait for another ceremony. |
| Adaptation | If the Sprint Goal is at risk, change the plan/work allocation rather than hiding the risk. |

## Example Daily Scrum Flow

Restate the Sprint Goal.

Review progress since the last Daily Scrum.

Identify stories at risk / aging work.

Discuss blockers and concrete next actions.

Decide where to swarm, pair or change allocation.

Take detailed technical discussions offline.

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 11. Communication Agreement

Purpose: Make communication predictable, transparent and respectful while protecting focus time and reducing hidden dependencies.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Communication Type | Channel / Response Expectation |
| --- | --- |
| Normal team discussion | Teams/Slack channel; same working day where practical. |
| Technical question | Team channel; response within a few working hours when possible. |
| Blocker | Team channel + direct contact to the relevant owner; immediate attention. |
| Production incident | Incident process/channel; immediate response according to severity. |
| Non-urgent email | Within 1 business day where a response is required. |
| Decision | Record in Jira/Confluence rather than leaving it only in chat. |
| Requirement clarification | Use the PO/product channel and link the outcome to the backlog item. |
| FYI | Label clearly when no response is expected. |
| Public vs DM | Prefer team-visible channels for team-impacting questions. |
| Urgent label | Use “urgent” only when business/customer impact genuinely requires it. |
| Focus time | Avoid unnecessary interruptions; use async messages where possible. |
| No silent waiting | A delayed response that blocks delivery is escalated before the work becomes stale. |
| Tone | Assume positive intent and challenge ideas, not people. |

## Communication Decision Matrix

| Need | Use |
| --- | --- |
| Fast clarification | Team chat / channel |
| Decision with lasting impact | Jira / Confluence |
| Complex technical discussion | Dedicated huddle / meeting + decision record |
| Blocker | Team channel + owner + escalation if needed |
| Incident | Incident channel/process |
| FYI only | Channel post clearly labelled FYI |

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 12. Meeting / Collaboration Agreement

Purpose: Make collaboration time valuable by preparing, limiting attendance, driving decisions and tracking actions.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Rule | Agreement |
| --- | --- |
| Start/end | Meetings start and finish on time. |
| Agenda | Significant meetings have a clear purpose and agenda. |
| Preparation | Participants review required material before the meeting. |
| Attendance | Invite only people who need to decide, contribute or learn. |
| Decision | Record the decision, owner and date when material. |
| Actions | Every action has an owner and due date. |
| Side discussions | Move detailed side conversations offline. |
| Debate | Encourage constructive disagreement and evidence-based discussion. |
| Facilitation | Facilitator protects the objective, timebox and participation balance. |
| Cancel when unnecessary | Cancel or shorten recurring meetings when there is no value. |
| Sprint Planning | PO explains priority/outcome; team discusses capacity, forecast and Sprint Goal. |
| Refinement | Stories are prepared; questions, splitting, dependencies and estimates are addressed. |
| Retrospective | No blame; focus on systems/behaviors; agree on actionable improvement items. |
| Remote collaboration | Camera expectations are agreed locally; avoid multitasking; use chat thoughtfully. |

## Meeting Health Checklist

Do we know why the meeting exists?

Could this be asynchronous?

Do participants have the information they need?

Who makes the decision?

What is the expected output?

Are actions owned and dated?

Should the recurring meeting still exist?

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# 13. Production Support / Incident Agreement

Purpose: Handle production incidents quickly and professionally while making the impact on sprint delivery visible.

| Agreement Governance | Team Entry |
| --- | --- |
| Team / Product | ____________________________ |
| Agreement Owner | ____________________________ |
| Facilitator | ____________________________ |
| Effective Date | ____________________________ |
| Next Review | ____________________________ |

## Core Agreement

| Severity | Example / Response |
| --- | --- |
| Sev 1 | Major outage or critical customer/business capability unavailable; immediate swarm. |
| Sev 2 | Major degradation or significant customer impact; high priority response. |
| Sev 3 | Limited impact or workaround available; planned response. |
| Sev 4 | Minor issue/cosmetic; backlog or scheduled response. |
| Incident lead | One person coordinates technical response and communication roles as appropriate. |
| Restore first | Prioritize mitigation and service restoration; optimize later. |
| Communication | Provide timely stakeholder/customer updates through the agreed incident channel. |
| Capacity impact | Record who is diverted and communicate sprint forecast impact. |
| PO coordination | PO is informed when incident work materially affects sprint scope. |
| Swarming | Use multiple skills when the incident requires rapid investigation and recovery. |
| Blamelessness | Do not blame individuals during the incident or review. |
| Timeline | Capture key events, decisions and timestamps. |
| Follow-up | Create root-cause/problem-management actions for significant incidents. |
| Validation | Confirm service recovery with monitoring and business validation where needed. |
| Learning | Feed systemic causes and recurring patterns into the improvement backlog. |

## Incident Response Flow

Detect → Acknowledge → Assess impact → Assign incident lead → Swarm → Mitigate → Restore → Validate → Communicate → Follow-up / learn

## Sprint Interruption Rules

Production incidents take priority when business/customer impact warrants it.

Make diverted capacity visible rather than treating incident work as “free.”

Reassess sprint forecast with the PO when scope may be affected.

Use follow-up work items for systemic causes and recurring defects.

## Team Sign-Off

| Role / Name | Agreement / Date |
| --- | --- |
| Product Owner | ____________________________ |
| Scrum Master / Agile Coach | ____________________________ |
| Developer / Engineer | ____________________________ |
| QA / Quality role | ____________________________ |
| Other / Stakeholder | ____________________________ |

# One-Page Team Working Agreement Summary

| Area | Agreement | Key Question |
| --- | --- | --- |
| Backlog | DoR | Is this ready to start? |
| Quality | DoD | Is this genuinely done? |
| Estimation | Relative points | How big/uncertain is it compared with known work? |
| Flow | WIP limits | What should we finish before starting more? |
| Ownership | Pull policy | Who is best positioned to pull the next highest-value work? |
| Engineering | Code review | Is the change safe, maintainable and reviewable? |
| Engineering | Branch/merge | Can we integrate safely and traceably? |
| Engineering | Testing | How do we know it works, including failure modes? |
| Flow | Impediment escalation | What is blocking us and when do we escalate? |
| Scrum | Daily Scrum | Are we on track for the Sprint Goal and what must change today? |
| Communication | Communication norms | Where should this information live and how urgent is it? |
| Collaboration | Meeting norms | What decision/output must this meeting create? |
| Operations | Incident support | How do we restore service while making delivery impact visible? |

Review principle: The team owns these agreements. They should become easier to follow because the system improves—not harder because more rules are continuously added.